Title:
Underwater Maritime Monitoring

Subtitle:
A joint initiative by Dubai Future Foundation and Khalifa University to develop intelligent robotic systems for underwater and surface maritime monitoring.

### Project Overview

Underwater Maritime Monitoring is a collaborative project between Dubai Future Foundation (DFF) and Khalifa University of Science and Technology (KU). The project focuses on developing a heterogeneous robotic marine monitoring system that combines underwater and surface autonomous platforms.

The system will support:

- Offshore inspections

- Environmental and ecological monitoring

- Marine asset management

To achieve this, the project leverages Remotely Operated Vehicles (ROVs) and Unmanned Surface Vehicles (USVs) equipped with advanced mapping, localization, navigation, and perception capabilities.

The project runs from 1 April 2025 to 31 March 2028, with activities based at Dubai Future Labs and Khalifa University in the United Arab Emirates.

### Objectives

The project aims to:

- Develop a heterogeneous robotic marine monitoring system integrating USVs and ROVs.

- Design an integrated perception system using multi-sensor fusion.

- Apply AI-driven computer vision and Generative AI techniques to support complex marine inspection tasks.

- Validate the full system through high-fidelity simulations and real-world experiments in relevant maritime environments.

### Work Packages

You can display these as cards or an accordion.

WP1 – Development of Multi-Modal Underwater ROV & USV
Design, development, and integration of robotic platforms, including:

- Mechanical and electrical design of ROVs and USVs

- Communication and control architecture

- Onboard computing and sensor integration

WP2 – System Navigation for USV & ROV
Development of robust navigation capabilities, including:

- Localization and guidance in challenging maritime environments

- Simulation-based testing of navigation algorithms

- Field experiments for validation in real conditions

WP3 – System Perception
Advanced perception and understanding of underwater environments:

- Underwater image and video denoising and enhancement

- Object detection and tracking of marine structures and assets

- Multi-sensor data fusion for reliable scene understanding

WP4 – Test and Validation
End-to-end validation of the system:

- Simulation campaigns under different operational scenarios

- Controlled field trials in UAE waters

- Performance benchmarking and system refinement

WP5 – Dissemination
Sharing outcomes and maximizing impact:

- Scientific and technical publications

- Demonstrations to stakeholders, industry, and policymakers

- Patenting of key technologies and methods where applicable

### Project Timeline

You can show this as a simple 3-step visual timeline.

- Phase 1 (2025) – Platform design, sensor integration, and core navigation & perception algorithms

- Phase 2 (2026–2027) – System integration, simulations, and incremental field trials

- Phase 3 (2027–2028) – Full system validation, demonstrations, and dissemination activities

### Partners

Dubai Future Foundation – Dubai Future Labs
Leading applied research and development in advanced robotics and AI, providing testbeds and real-world deployment environments.

Khalifa University of Science and Technology
Contributing deep expertise in robotics, marine systems, AI, and control systems, and leading fundamental research and algorithm development.

### Team & Contacts

Project Leadership

- Dr Chien Ming Tseng – Lead, Dubai Future Labs

  - Email: chien.tseng@dubaifuture.gov.ae

- Dr Waseem Akram – Lead, Khalifa University

  - Email: Wasee.akram@ku.ac.ae

- Dr Irfan Hussain – Principal Investigator, Khalifa University

  - Email: irfan.hussain@ku.ac.ae

- Dr Tarek Taha – Principal Investigator, Dubai Future Labs

  - Email: Tarek.taha@dubaifuture.gov.ae

- Qasim Kapasi – Project Manager, Dubai Future Labs

  - Email: qasim.kapasi@dubaifuture.gov.ae